## Slide 1: CARM TCP Participation for Deep Cycle Testing
July, 2021

## Slide 2
1 Overview of Deep Cycle Testing and TCP commitments
2 What will be tested
3 Deep Cycle Testing Approach
4 Timeline
Contents

## Slide 3: We’re looking for TCPs to participate in Deep Cycle Testing to test the functionality of their systems and CARM
The purpose of Deep Cycle Testing is to ensure CARM R2 functionality works as designed for TCPs
Comprehensive set of test scenarios covering key functionality between TCPs and CARM system to ensure our TCP solutions work to serve our business.
During DCT, TCPs will work through a comprehensive set of scenarios applicable to testing of CAD functionality across the business cycle
Testing will take place with a small subset of TCPs representing the TCP community
Opportunity to identify and correct defects
Testing includes EDI and API connections
What it is
TCP Commitments for DCT
TCP’s systems are ready and available for testing based on ECCRD requirements
Systems are built to be able to submit CADs to the CARM solution
Deep Cycle Testing starting Oct 25th until Dec 17th with system made available 2 weeks prior to ping test EDI connections.
  Participation in a minimum of 3 information sessions starting September 20th
  Review of scenarios to be tested
  Completion of CARM CAD, API and DN/SOA Enrolment
  Participation in daily testing and touchpoints from 8am to 5pm for approximately 6 weeks
  Daily reporting of debugging and defects

## Slide 4: What will be tested
Submissions
Adjustments
Corrections
Cancellations
API queries
Initiating transfers
Reviewing documents (DN and SOA)
Confirm Backend posting
Viewing case status
Entry errors
A variety of scenarios have been drafted to include actions that are important to TCP business processes
BN Change
Accepting and rejecting
Bond API
SIMA
Late accounting penalties
Payment via bank transfer
Initiating transfers
Excise duties, excise taxes, surtax and safeguard
Tariffs
Sales taxes
Refunds
Interest owed to CBSA

## Slide 5: Deep Cycle Testing Approach
Scenarios will cover broad functionality of the CARM system | Participation in DCT will be voluntary | Sessions to prepare for TCPs on the Deep Cycle Testing approach | Work with TCPs to schedule test dates | Kickoff communications
There will be opportunities for TCPs to provide input to what we test | Representative sample of TCPs will be selected for testing (10-15) ; selection by random | Opportunity to discuss scenarios, technical requirements, and the detailed testing process | Ensure TCPs are set up and have access to testing environments | Facilitate testing process and execute defect management plan
Scenarios will be reviewed with TCPs for completeness and applicability |  |  |  | 
Scenarios Selection
TCP Selection
Information Sessions
Readiness
Deep Cycle Testing
August
September
October
If you would like to participate in Deep Cycle Testing, please email the CARM inbox:
CBSA.CARM_Engagement-Engagement_de_la_GCRA.ASFC@cbsa-asfc.gc.ca

## Slide 6: CBSA CARM – Deep Cycle Testing Activities for TCPs
Timeline
(Dates subject to change)
 | August |  |  |  |  | September |  |  |  | October |  |  |  | November |  |  |  | December |  |  | 
 | 2 | 9 | 16 | 23 | 30 | 6 | 13 | 20 | 27 | 4 | 11 | 18 | 25 | 1 | 8 | 15 | 22 | 6 | 13 | 20 | 27
Volunteering for DCT opened |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
TCPs for DCT confirmed |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
DCT information Session 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
DCT information Session 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
DCT information session 3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Submit Enrolment forms ECCRD requirements completed |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Schedule TCP testing kickoff date |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Ping Testing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Deep cycle testing window |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
If you would like to participate in Deep Cycle Testing, please email the CARM inbox:
CBSA.CARM_Engagement-Engagement_de_la_GCRA.ASFC@cbsa-asfc.gc.ca